| Plaintiff, [Redacted] vs. Defendant, NIX SOLUTIONS, DASHA MASLOVA, ALEXANDER AVDEEV, IVAN TKACH, YURIY NESMIYAN, SERGEY MELNIK, OLEG IVANOV, VICTOR SHALNYEV, et al. | ) ) ) ) ) ) ) ) ) ) | [COMPLAINT FOR DAMGAGES AND INJUNCTIVE RELIEF] |
| --- | --- | --- |

INTRODUCTION

This is an action for damages resulting from negligence, and defective and incomplete work performed by Defendant on behalf of Plaintiff.  Defendant operates a company under the name NIX Solutions that provides web development services to clients on an hourly or fixed fee basis. Plaintiff was a client of Defendant.

BACKGROUND

In early 2009, Plaintiff hired Defendant to develop and maintain a new webcam website called [redacted]. Development took 6 months to complete, roughly 3 months longer than originally quoted by Defendant, but that was fine with Plaintiff since Plaintiff believed it would translate into more website features and a more robust website. On the day www.[redacted] launched to the public, and virtually weekly until May 2012, it experienced an abnormally high level of downtimes, crashes, bugs, and slow speeds. Website bugs big and small arose daily and were intractable - a "fixed" problem would re-appear weeks later. Important new site features were constantly sacrificed while resources were put toward staving off website malfunctions.

Based on promises made by Defendant, Plaintiff was confident things would improve. [redacted] was a new and very small site so growth pains were not part of the equation. Plaintiff hoped it would be only a matter of time before all of [redacted]'s problems would be resolved because the problems were impacting Plaintiff's return on investment leading to complications in funding and budgeting.

Various remedies were applied by Defendant but mostly failed. Hundreds of hours of downtime and site malfunctions continued relentlessly until around May 21, 2012 at which time most of the problems finally appeared to be resolved. Only after expert developers began working on [redacted] beginning in 2012 did problems that plagued the site for years finally end. Some issues that existed on [redacted] for years were now able to be fixed within days.

Coincidentally, one of Defendant's main middle-level (non-expert) developers named Yuriy Nesmiyan who had developed [redacted] prior to 2012, mysteriously departed from Defendant's company. Plaintiff didn't care to ask why since Mr. Nesmiyan was relatively unsuccessful in curing chronic site problems during his tenure.

By the time [redacted]'s stability problems seemed to be under control, the damage had already been done. Years of site crashes, slow speeds, serious bugs, and a lack of new features had taken its toll. [redacted] was declining rapidly while competitor sites, new and old, continued their rapid ascension. One site barely over a year and a half old had grown to over 10 times the popularity of [redacted], even though [redacted] had a two year head start.

The countless hours Plaintiff spent monitoring [redacted], assisting with site troubleshooting, shifting goals and strategies to accommodate site setbacks, dealing with customer dissatisfaction, and the ultimate humiliation of watching newer sites leapfrog [redacted] in success negatively affected Plaintiff's personal health.

The last major development performed by Defendant on [redacted] began in December 2011, known as the "tipping feature" and was not completed until mid December 2012, approximately 8+ months longer than estimated by Defendant. The launch of the tipping feature was typical of all site feature launches for [redacted] - it was met with a frustrating level of problems. The launch was attempted twice but failed, required 15 hours of downtime, lacked certain previously specified functionality, and caused an avalanche of new critical bugs that negated any benefit the feature provided to [redacted].

Development abruptly ended after the launch of the tipping feature. On November 30, 2012, Defendant informed Plaintiff that laws in the Ukraine had prohibited Defendant from developing websites like [redacted] since 2009. Defendant was concerned about facing penalties since authorities had recently audited another development company resulting in penalties.

Therefore, a new development company called [redacted] was hired by Plaintiff to carry on development duties. Still in the process of acquainting themselves with the development code for [redacted], [redacted] was burdened with tackling numerous critical bugs left by Defendant, many which remain unresolved to date (March 7, 2013).

Whether through neglect, incompetence, wilful intent, or a combination thereof, Defendant's inability to develop and maintain [redacted] in functioning order caused Plaintiff to lose millions of dollars in revenue, irreparably harmed [redacted]'s reputation, handicapped the site's potential, and damaged Plaintiff's livelihood and physical health.

RELEVANT FACTS

1. Defendant developed Plaintiff's website illegally for 3 years

On November 30, 2012 Defendant sent an email informing Plaintiff that [redacted] development would cease because of the illegality of developing adult oriented websites in Defendant's country. Defendant told Plaintiff that the law had been in effect since 2009. The timing of the news couldn't have been worse since Plaintiff had waited over a year for a single important feature (the 'tipping feature') that wasn't yet launched and [redacted] was in rapid decline, in part due to a lack of such features.

Plaintiff scrambled to find a new development company to take over [redacted] development. Defendant's short notice meant that no newly hired development company would be able to quickly fix critical problems on [redacted] arising from Defendant's launch of the tipping feature in mid December 2012.

Defendant had a fiduciary duty to disclose its legal ability to work on Plaintiff's website. The omission of Defendant's legal standing with respect to Plaintiff's website suggests Defendant did not have Plaintiff's best interest in mind and entered into an agreement with Plaintiff in bad faith. Unbeknownst to Plaintiff, [redacted] had been at risk of losing all developmental support from Defendant at any moment over the course of 3 years which would have left Plaintiff's business and livelihood in ruin.

Having to move development duties to a new company in haste increased Plaintiff's costs, stalled new site feature development, and allowed new critical bugs to persist for months at a vulnerable stage in [redacted]'s chequered history.

2. Defendant used non-expert developers without Plaintiff's knowledge

The expectation for somebody hiring a company to develop a complex website is that the company's best most knowledgeable and experienced employees are going to be responsible for developing it. When Plaintiff approached Defendant and provided Defendant with the scope of the [redacted] project, Defendant was eager to retain Plaintiff's business. However, Defendant did not warn Plaintiff that Defendant had no intention of using expert developers for [redacted] - (i.e. expert developers were not going to write any of the code for [redacted] nor troubleshoot any unforeseen problems the site might experience). Instead, Defendant's middle-level developers were going to handle all development duties.

Plaintiff was unaware of Defendant's two-tier development staff, and had Plaintiff known, he would have opted for expert development only, because the new site was crucial to the viability of Plaintiff's online business.

Proper business practice is for contractors to inform clients of their options, especially when the quality of the end product is at stake and the product is very complex. Defendant omitted this key information from Plaintiff fearing the higher cost for expert development would dissuade Plaintiff from hiring Defendant. Unfortunately, Defendant's decision proved much more costly to Plaintiff than expert development ever could have.

On November 8, 2011 Plaintiff was informed that experts had only developed the architecture for [redacted], after Plaintiff inquired about increased development fees quoted by Defendant for development planned to start in 2012. From the site launch date in July 2009 to November 2011, the seemingly insurmountable website problems never prompted Defendant to volunteer expert services to Plaintiff who would demonstrate in mid 2012 that they were capable of fixing those problems.

The revelation that Plaintiff's website which had suffered embarrassing malfunctions for years, countless hours of downtime, loss of traffic, credibility, and millions in potential revenue could have been averted if not avoided had Defendant put expert developers on the job was shocking.

One of Defendant's most frequent explanations for continuous [redacted] malfunctions was that the website architecture was very complex. However, [redacted] was no more complex than any of its competitor sites, yet those sites had not been plagued with uptime and speed issues. Defendant was irresponsible, negligent, and reckless by providing lower quality developers to work on Plaintiff's complex site, and not volunteering to put expert developers on the job after [redacted] launched and it became abundantly clear that higher skilled developers were needed to develop and maintain the site in working order.

3. Defendant developed Plaintiff's website in expensive uncommon programming language

Plaintiff is not a developer or programmer and relied on the expertise and wisdom of Defendant to decide the appropriate computer language to use for developing [redacted]. In the past, Plaintiff had great success operating websites developed in PHP wherein malfunctions were such a rarity that the websites ran on virtual auto-pilot over the course of years. Defendant suggested coding [redacted] using JAVA and being none the wiser, Plaintiff accepted.

In hindsight Plaintiff recognizes that JAVA was not an ideal choice. JAVA is commonly used in banking applications because it is robust, however it is complicated, expensive, time-consuming and expert consensus is that it is not as friendly for web-based applications as other more popular languages/frameworks such as .NET and PHP. Technicians at the hosting company previously used by Plaintiff stated they would not have recommended JAVA for a site like [redacted]. More recently, Plaintiff's newly hired development team, [redacted], said the same and also stated that Plaintiff's largest competitor site is coded in .NET which is what the newly hired team is re-coding [redacted] in. According to [redacted], additional benefits of .NET include decreased development time, less expensive development fees, and better solutions for monitoring and fixing site problems when they arise.

Plaintiff questions the motive for Defendant to recommend using JAVA when it is much less common for web-based applications than other languages and frameworks, and often more expensive to use for development.

Plaintiff constantly stressed the importance of time in getting [redacted] up and running bug-free but it seems this did not factor into Defendant's decision when choosing the programming language used on [redacted] prior to or during [redacted] development over the past 3 years.

4. Defendant's management ignored Plaintiff's appeal for assistance

Plaintiff's primary contact on Defendant's development staff was Dasha Maslova. Occasionally, Plaintiff also corresponded with Defendant Sergey Melnik (Defendants salesperson who communicated with Plaintiff before Plaintiff became a client of Defendant).

Attempting to find an explanation for the poor quality development of [redacted] and whether there was a better path to follow going forward, Plaintiff inquired and obtained from Mr. Melnik via ICQ, the name and email address of Defendant's head project manager, Ivan Tkach. Plaintiff sent emails to Mr. Tkach asking him to look into the problems [redacted] had been experiencing and for any insight or solutions he might recommend or have available. Defendant Ivan Tkach did not respond to any of Plaintiff's emails for the entire year. The only communication Plaintiff had with Mr. Tkach occurred in December 2012, after Plaintiff learned that Defendant would stop [redacted] development. Mr. Tkach was brought into email correspondence by Mrs. Maslova when explaining to Plaintiff the reasons why development would cease.

Plaintiff was not a small fry in Defendant's Elance portfolio. Plaintiff's [redacted] project valued it among the top 15 most expensive projects developed by Defendant out of hundreds. Defendants silence in granting Plaintiff the courtesy of an email reply demonstrates that Defendants focus was not on client satisfaction or  business goals, but instead solely on receiving ongoing payments for development.

5. Defendant illegally used Plaintiff's intellectual property for commercial gain

In October 2009 Defendant Dasha Maslova emailed Plaintiff asking whether Plaintiff was agreeable to allowing Defendant to include [redacted] in Defendant's online portfolio - to showcase Defendant's work to the public to attract new clients. Plaintiff replied to Mrs. Maslova stating clearly that he was not agreeable to having [redacted] posted in Defendant's online portfolio. Mrs. Maslova replied acknowledging that Plaintiff's wish to not have [redacted] included in Defendant's portfolio would be followed, and that they were legally bound to Plaintiff's request.

Years later Plaintiff began browsing Defendant's website, www.nixsolutions.com, and discovered that items from [redacted] were being featured in Defendant's portfolio. Plaintiff emailed Mrs. Maslova who had it swiftly removed. The infringing contents may have been on display on Defendant's site for years.

Coincidentally, 4 months later, when Plaintiff performed a Google search using [redacted] keywords, Google results showed both [redacted] results but also mirror results of the [redacted] test server hosted by Defendant (earth2.nixsolutions.com), in essence giving Defendant free advertising to potentially hundreds of thousands, or even millions, of [redacted] viewers.

6. Defendant's poor development resulted in hundreds of hours of downtime and slow speeds

[redacted] routinely experiences more downtime in weeks than other websites do in years. Site crashes and slow speeds have left a bad impression on millions of viewers that have come and gone over the past 3 years, many of whom have left to better competitor websites. There isn't a single popular website on the internet now or in the history of the internet that has experienced a fraction of the downtime and speed problems experienced by [redacted], since sites cannot become popular when they don't work.

From July 2009 to May 2012, [redacted] was unreliable and on the verge of collapse at any moment. Defendant's experts set out to correct the site stability issue in early 2012 and managed to get it under control some time in May 2012.

Defendant often attributed much of the site downtimes to Plaintiff's hosting companies, however the two hosting companies used over the years are known for their excellence in service.

The first company, www.realitychecknetwork.com (now called serverstack.com), hosts the 60th largest website on the internet, www.xvideos.com, and many other enormously popular websites such as www.xnxx.com. The second hosting company, www.[redacted].com, is an industry leader. Both companies have the capability to host just about any website successfully, and certainly a webcam site. In fact, [redacted]'s President told Plaintiff that [redacted] hosts some portions of one of Plaintiff's biggest competitor sites.

What Realitychecknetwork and [redacted] had in common was [redacted] - a site developed by Defendant that could barely function for a week without crashing and never loaded as fast as its competitors. No amount of time, funding, or hardware requested from and provided to Defendant could stem the tide of cataclysmic site failures that would occur at every turn over the course of [redacted]'s entire existence.

Imagine your Cable TV, telephone service, or internet service on the blitz for an hour every few days or more than 14 hours in a single day, or the broadcast on your favourite TV channel becoming slow for weeks and months at a time, or calls on your telephone dropping just as often as those that allow you to chat successfully. You would not hesitate to change your cable, phone, and internet provider.

Switching providers of the previously mentioned services usually involves setting up an appointment, cancelling contracts, new hardware, and time to set it up in your home. But going from a failing website to a successful equivalent is done at the click of a mouse and takes seconds. [redacted]'s loss of traffic and revenue to competitor websites is worse than Myspace's loss of the same to Facebook, or Blackberry's loss of market share to Apple in absolute terms. At least Myspace and Blackberry once ruled their respective markets. Plaintiff's website couldn't function reliably enough to gain market share let alone become a leader.

If a new company in your major city offers cable TV, phone, or internet service, but their service is poorer than all existing companies, they will not survive because they cannot compete effectively in the existing market.

Keeping downtime and slow speeds to a minimum are critical to success on the internet. Unfortunately, Defendant was incapable doing either for [redacted] for years. Consequently, [redacted] is losing business while old and new competitors flourish.

The following review described the state of [redacted] in early May 2012 (three years after [redacted] launched):

"Rated as 2 out of 5. Ok community but not a lot to see"

"Although a very old website, they claim to have been online for 12 years  Www.[redacted].com I have never come across this website before.  Seems more like [competitor website] or even less of a place to have real shows.  Sometimes it is just a bunch of people showing off which means mostly guys with cock-cams."

"On their blog the admin mentions they are considering adding tipping, but look reluctant as they don't' want to end up being like every other website.  Understandable concern yet at the same time it is tipping and other income that drives the best performers to a cam website."

"Around 100 cams are online at a time, but really most are ugly old guys with their cocks out.  Sorry no offence but that's not too interesting to watch on the whole."

"On the whole I found the website very slow and it was hard to find something interesting to watch.  There are neither shows to buy nor the hot teasers like at the tip websites, nor tipping for specific things you want to see.  But if you are a true exhibitionist, or you are interested in them, then this is a place to try.  If you want to buy a show though then look elsewhere."

The following quote is what a frequent [redacted] broadcaster posted on her blog on November 26, 2012 after observing the first of two failed attempts by Defendant at launching the "tipping feature" which took [redacted] offline for 15 hours.

"Simon [Site Administrator] are you there? I know you are busy and all Administering your website Www.[redacted].com, oh wait you are not, because if you were or whomever is supposed they’d notice the various problems that the website is facing. This is nothing new and your clients/customers have come to expect this low quality of service from you and many have wandered elsewhere because of it. It wouldn’t be so bad if you could blame it on advancing technologies or new features for the website but that is the problem. Little to nothing has changed or been added to the website in longer than most would probably remember or care to remember, which I cannot say is a good thing at all.

It seems every lengthy “Maintenance” period does not do anything other than drive current users of the website away to any competing websites. Coupled with performance issues and lack of any form of customer service it is a miracle that there is a consistent client base of any kind. Understandable that it is a free service and hasn’t fallen into the “token-based-economy” that similar websites have(yet). The inconsistencies in the service delivered are detrimental to what little community base that exists on the website. Individuals whom drive traffic and form the cornerstones of the website melt away little by little until you’ve got the decaying wasteland that you’re starting to see. It isn’t like the numbers do not exist out there as other websites pull a considerably larger amount of traffic which would translate into more ad revenue.

So Simon(admin) or whomever you are please stop fucking things up, because I'm tired of opening the front page and being instantly bored because the ‘quality’ of what to be had there is no good for fapping much less for lulz or any other activity and after a few moments I realize how dull it is as your website. You could at least add a new post to your blog every now and again, or maybe even update the layout to something current too. So much wasted potential that a little investment and effort could turn into something decent."

The user's criticisms outline succinctly all that has been wrong [redacted] for years, all of which had been communicated by Plaintiff to Defendant for years. All available metrics support the user's criticisms.

While downtime and slow speeds were less of a problem after May 2012 until mid December 2012, [redacted] was already in decline. No new features had been implemented in over a year, and the tipping feature development which was supposed to begin in early 2012 was only getting started. Following the launch of the tipping feature on December 19, 2012, [redacted]  experienced another series of crashes and slow speeds. An additional server had to be set-up over the holiday season by Plaintiff's hosting company to alleviate some of the problems.

Although downtime was a chronic problem for [redacted], less than optimal effort was made by Defendant limit it. Downtime resulting from Defendant's "upgrades" to [redacted] typically required a 7 hour minimum of downtime. When server alerts were set-up to notify Plaintiff and Defendant in real-time about servers problems (i.e. crashes or slow speeds), Yuri Nesmiyan's email address was the other party receiving the alerts besides Plaintiff. After Mr. Nesmiyan's mysterious departure from NIX Solutions in late 2011, Mr. Nesmiyan's email address was never updated by Defendant to a current member of Defendant's development team, even after Plaintiff made several requests for it, so that Defendant would be immediately alerted to site problems.

Noting the lack of support offered by Defendant on weekends, Plaintiff requested that uploads/releases be performed on Mondays or early in the week so that problems could not found and addressed by Defendant before the weekend.

Temporary fixes such as server restarts, in themselves inconvenienced users since it kicked broadcasters off their webcams and often had to be repeated numerous times throughout a day just to keep allow the website to remain up.

A lack of redundancy in the broadcast servers (4 broadcast servers) meant that if there was a problem with one broadcast server, all broadcasters on [redacted] could no longer broadcast. On a site such as [redacted] where live broadcasting is the lifeblood of the site, this problem was disastrous for business.

In January 2010 Mrs. Maslova suggested two options to address [redacted] problems. The first suggestion was to stop all development and focus strictly on bug fixing. No timeline was provided but the ominous warning that downtimes would still occur for "some time" was enough for Plaintiff to forego that suggestion. New development was necessary therefore halting development for many more months, while still experiencing crashes, would only jeopardize Plaintiff's business further. The second suggestion was to use a "clone environment" - a testing server set-up that is identical to the live site. This was the first and only mention of a clone environment from Defendant until April 2012. Mrs. Maslova rightly indicated that extra cost would be factor. While Plaintiff was not opposed to the idea, he was in no financial position to risk additional costs on servers given the previous 5 month track record of [redacted] and the 6 months of development previous to that. Plaintiff was 11 months into a live project, paying out thousands monthly in development costs, hosting costs, [redacted] monthly prizes, and was not able to achieve any return on investment.

Defendant had been using a single staging server from the start of the project. Defendant's suggestion for Plaintiff to buy extensive hardware for testing purposes was a risky and costly endeavour that Defendant should have volunteered to shoulder. After 5 months of broken promises to Plaintiff and a failing site that was developed by Defendant, the onus was on Defendant to correct the problems - not to recommend Plaintiff double up on payments to move forward.

When a customer buys an product or service, and that product fails to work or the service is poor, the seller does not ask the buyer to pay more money for more products and services. The seller fixes or replaces the product free of charge. In summary, Plaintiff did not agree to the clone environment solution based on 1) added cost and time 2) lack of faith in Defendant 3) risk that it would not result in any improvements (*in mid December 2012, this risk would become a reality) 4) other pressing development issues underway required in the short term.

Presumably Defendant has plenty of test servers available and at a discounted rate due to the scale of Defendants business. A development company employing 500 staff members should have provided Plaintiff with better service and solutions, namely a test environment they claimed was needed to fix problems that were destroying their client's business for nearly half a year.

In May 2012, Defendant had resolved most of [redacted]'s most severe speed and crashing problems. For a second time, Defendant requested using a clone environment for upcoming development, namely the "tipping feature" claiming there was no other way to guarantee it would work. Plaintiff agreed to buy a clone environment for this purpose while expressing reservations about whether it would translate into noticeable improvements.

As Plaintiff suspected years earlier, the clone environment proved to be a costly addition with negligible benefits. When the tipping feature launched on December 19, 2012 it had already failed to launch twice before, resulting in 15 hours of downtime, caused slow speeds and crashes through to January 4, 2013, and left a trail of critical bugs in its wake - many that have persisted for months and remain unresolved.

"John Wandishin, Vice President of Marketing, Brother International, has it right. “When running a small business, time is the ultimate commodity,” Wandishin said in announcing the survey results. “Small business owners are looking for reliable equipment and services that help [save time].” Ultimately, we want to spend more time addressing the core of our business, not fixing our equipment."

Plaintiff has rarely had the privilege of reliable services to save time to focus on the core of his business. The recipe for a successful website is timing, a good idea, and proper execution of the idea. The timing for [redacted] couldn't have been better. The market was wide open with only two other websites in the niche. Plaintiff could parlay traffic from his existing networks seamlessly into the new venture. Access to and buying quality traffic was easier and less expensive. Budgeting would take care of itself as the site grew and revenue grew, promotional campaigns would increase in lockstep. The idea was a slam dunk - existing websites were successful and growing rapidly, as live social networking displaced static non-interactive websites.

All of the aforementioned aspects of the business are completely dependent on a website that is able to meet the challenge. When a website doesn't work, all of the above become irrelevant, and site success is not achievable.

7. Defendant's defective product and slow development

Abysmal uptime and speed issues are not the only problems to plague [redacted]. Virtually every component of the [redacted] site has stopped working properly at some point. Additionally, Defendant's response time has been slow and unacceptable for a commercial enterprise. It would take thousands of pages to review all issues, so instead a few randomly selected examples will be elaborated upon.

Most of the bugs listed below would be fixed within a day or several days at properly operated websites, whereas many of them persisted for months and even years on [redacted].

A) Disappearing webcam broadcasts

On a webcam site such as [redacted], one expects to view webcams. However on September 18, 2009, webcam broadcasts began randomly disappearing and then re-appearing from the main page. The problem is akin to having profiles on one's Facebook friends list automatically disappear and later re-appear, or going to a news site and have particular news stories appear only some of the time. The issue is doubly problematic on sites delivering live content such as [redacted], which changes from moment to moment unlike static text or image based content. Unfortunately, it would take Defendant until January 15, 2010 to fix the problem. The problem would return again on April 2010, December 31, 2010, and ultimately be resolved in March 2011.

B) Error message that resembles a virus

Receiving a strange random message prompting you to save a file to your computer while visit a website is often and rightly interpreted as red flag for a virus. Many people would assume the site is transmitting a virus or that their system has already been compromised. Viewers do not join sites that they do not trust. On October 7, 2010, following 'upgrades' performed on [redacted] by Defendant, viewers began receiving a "File Save Prompt" message when browsing [redacted]. The problem would not be fixed until January 25, 2011.

C) Broadcast server crash domino effect

[redacted] has 4 broadcasting servers. If one broadcasting server fails, the other 3 should easily pick up the slack, however this basic level of redundancy didn't exist for most of [redacted]'s history. When one broadcasting server crashed, all others crashed leaving [redacted] users without any way to broadcast their webcams. Thus [redacted] experienced many hours without any live content on the site. On February 18, 2011, Plaintiff distressed by the lack redundancy witnessed for more than a year, formally requested it be addressed. The issue was resolved on March 29, 2011.

D) Slow loading pages and content

[redacted] has historically been a very slow loading site. To make matters worse, pages showcasing broadcasters' loaded slower than just about all other pages on the site. Plaintiff noted the issue on January 14, 2010 and January 13,2011. Defendant argued that "[the] problem is not problem of [redacted] site. Such problem became, when your ISP had too small speed or servers had high LA. When picture is loading too long, browser reset connection and picture loaded partially or does not load at all. So, we can't fix this problem".

However Plaintiff uses high speed internet and has no speed problems with his ISP. Pages on all other sites load fine for Plaintiff. Merely browsing [redacted] would provide confirmation of Plaintiff's observation. The issue was raised by Plaintiff again on March 9, 2011 with no response, then on August 12, 2011 and again on Sept 19, 2011. Despite the issue being "closed" by Defendant on November 8,2011, the problem persisted. Plaintiff would ask Defendant about the issue in emails on March 26th, 2012, until after March 28th, 2012. It took from the site launching date in July 2009 until sometime in April 2012 for the problem to be fixed.

E) Main pages not displaying content properly

Between May 30,2010 and Sept 15, 2010, broadcasts on [redacted] would not display snapshots of the live broadcasts.

F) Four months to launch a blog using blog template

Although the original scope of the project included the development of a blog, one was not created. Plaintiff cannot recall the reason for this, but suspects it was to save time and launch [redacted] sooner. Months after [redacted] was launched to the public Plaintiff requested a blog be developed. Defendant estimated the blog to take 16 hours to complete, which is a reasonable amount of time.

The internet's most popular blog software used by those who want full customization of their own blog is WordPress. Novices can set up a WordPress blog within 20 minutes. Instead of using WordPress, Defendant chose Roller, which was unfamiliar to Plaintiff but Plaintiff recalls Defendant stating that Wordpress was somehow incompatible with JAVA so it couldn't be used.

Defendant used a Roller template which means they did not have to create the blog at all; they merely had to customize it. Customizations were minimal and included removing some default features (feeds, calendar) while adding some (banner advertising spot on the top, side, and bottom of the blog).

One purpose of the blog was for Plaintiff to communicate with [redacted] viewers - to keep them updated on website changes, and assure viewers that the chronic downtimes and site problems were being addressed.

Development of the [redacted] blog began on October 23, 2009 and was not completed until February 2010, a period of 4 months for a task that should not have taken longer than a day or two. When the blog finally launched in February 2010, it would also face problems of its own until October 5, 2010.

To this day, basic features like "Previous" and "Next" links commonly found at the bottom of blogs are missing from the [redacted] blog. Plaintiff long ago chose to forego any further changes recognizing that changes could potentially introduce new catastrophic bugs to [redacted] and require weeks of effort to fix  sacrificing valuable time needed for more urgent development needs.

G) Inability for [redacted] to promote sponsors effectively

Websites dependent upon sponsorship revenue need to be able to effectively deliver sponsorship advertising. OpenX is a leading robust ad management software. Plaintiff requested installation of OpenX on June 1st, 2011 and it was installed by Defendant on June 8th, 2011. OpenX went live on [redacted] on June 27th, 2011 and immediately crashed. Various tests and "optimizations" were conducted by Defendant throughout July. Plaintiff attempted to use OpenX on [redacted] again on August 1st, 2011 and was met with a script error message. Defendant responded to the issue on September 6th, 2011. Likely having gotten distracted by other staggering [redacted] problems, Plaintiff did not attempt to re-launch OpenX again until March 27, 2012. It failed again.

In ICQ correspondence with Defendant on April 4th, 2012, Defendant suggested that Plaintiff use the OpenX script in a way it was not made to be used - to publish advertisements from various sponsor campaigns under a single campaign. If Plaintiff agreed to this obtuse "solution" it would make tracking campaign statistics difficult if not impossible.

Moreover, such a solution didn't seem to address the underlying problem. Whether advertisements were delivered under a single campaign or multiple campaigns, the same number of advertisements would be displayed and it was this load that had been the cause of the OpenX crashes.

Plaintiff rejected the solution put forth by Defendant's non-expert developers, however to prove the point Plaintiff agreed to give the idea a live test run. Unsurprisingly, when Plaintiff obliged Defendant's bizarre solution, OpenX failed again.

Plaintiff made a suggestion in the interim - to place OpenX on its own separate dedicated server so that at the very least, OpenX crashes no longer resulted in [redacted] crashes. By the hand of expert developers, Defendant would finally solve the OpenX issue in  May 10, 2012, nearly a year from the original request.

H) Paid subscribers without service

The foundation of any business is to ensure that customers get what they've paid for. "Gold members" are [redacted] customers who pay a monthly subscription fee of $19.95 for access to particular features on [redacted] - including private messaging, viewing broadcasts in full screen - that non-subscribers do not have access to.

[redacted]'s paid subscribers have often found themselves without access to gold membership features. The problem was noted on September 3, 2009. It occurred again or was not yet corrected and thus noted again on November 18, 2009 and was purportedly resolved on December 16, 2009. The problem re-appeared on March 18, 2010 and again on May 31, 2010, and yet again on December 2, 2010. Defendant spent 45 hours to investigating the issue noted on December 2, 2010 however it remained and was noted on December 28, 2010 and again on February 25, 2010 and would remain unsolved until some time after April 1st, 2011. Each month some paid subscribers would lose access to paid features for no apparent reason.

The problem would resurface in early January 2013 leaving over two-thirds of paid subscribers without access to features they paid for, and has yet to be resolved as of March 7, 2013.

I) Administrator privileges for everybody

Imagine logging into your Facebook account and being able to ban other Facebook users. On April 17, 2010 ordinary [redacted] users were suddenly equipped with administrative functions when viewing broadcasts. Logged in [redacted] users could ban users and stop broadcasts. Some troublesome users had a field day with their new powers. The problem lasted two days.

J) Important feature a year long endeavour

On August 18, 2011, Plaintiff expressed desire for a "tipping feature" on [redacted]. On November 15th, Defendant provided Plaintiff with quote and time estimate - 106 hours of development (two weeks with 8 hour days). Plaintiff promptly pre-paid the fees to get development started. To speed up development, two teams were enlisted - one team would focus on [redacted] bug fixing while the other team would focus on new development, namely the tipping feature.

As is the usual course of development, further details increased development time in April 17 to a new quote of 186 hours. It would actually take 480 hours to complete. Although 480 hours is only two months of full time development, the tipping feature would not be delivered until December 19, 2012. To put this into perspective, the time it took to develop and launch the tipping feature (over 8 months) was greater than the time it took to develop the entire [redacted] site (5 months).

K) Lagging broadcasts and ignored alerts

As early as October 13, 2009, the constant battle with choppy/lagging webcam broadcasts had been brought to the attention of Defendant. Dozens of emails concerning lagging broadcasts often coinciding with [redacted] crashes were sent.

Server alerts called "cacti alerts" began in May 6, 2011 as a means of notifying Plaintiff and Defendant to problems with broadcasting servers, including but not limited to lagging cams. The alerts were sent via email to Plaintiff and Defendant. The alerts were received throughout May, June, and July however not formally addressed until Plaintiff noted it on August 1, 2011 and action was taken and the issue resolved on August 17, 2011.

As mentioned previously, cacti alerts denote a range of potential problems with broadcasting servers. When Yuri Nesmiyan departed from NIX Solutions, Defendant never bothered to remove his email address from receiving cacti alerts and updating it to a member of their current team.

To the present day, Plaintiff and viewers observe that broadcast speeds on [redacted] are slower than broadcast speeds on all major competitor sites.

L) Languages changes

[redacted] has been translated into twelve languages to make it as inclusive to users worldwide as possible. As early as April 19, 2010, the language setting on [redacted] hasn't worked properly. In the beginning, the default language set by a user would randomly and unpredictably change to one of the other thirteen language translations offered. The user would have to manually set their preferred language to view [redacted] in that language again. Fortunately, the problem is intermittent and today while language settings still change for no apparent reason, once the home page refreshes (it automatically refreshes every 2 minutes) or the user clicks on a new page, the language setting goes back to the user's original setting. However, the problem still exists after three years. It's been investigated many times by Defendant but has not been able to be fixed.

8. DEFENDANT ABANDONED [REDACTED] IN DIRE CONDITION

Following Defendant's upload of the tipping feature on December 19, 2012, [redacted] experienced a host of new crippling malfunctions that Defendant would not fix. The unpreparedness of Defendant ensured that [redacted] would crash and become slow after December 19, 2012 through January 4, 2013 requiring Plaintiff to scramble to get an additional server deployed to alleviate the extra load caused by the tipping feature.

The problems didn't stop there. The following are some of the problems that were introduced on December 19, 2012 by Defendant's "upgrade" and left by Defendant for Plaintiff's newly hired development team to resolve:

A) [redacted] missing from search engines

Companies spend tens of thousands of dollars to get good search engines rankings because search engine traffic is among the highest quality traffic available on the internet (i.e. it generates sales for businesses). On February 3, 2013, Plaintiff decided to check Google listings for [redacted]. When Plaintiff used keywords such as "[redacted]" and "[redacted]", Plaintiff's site did not display in Google's search results as it should. The site title and description were missing. For other keyword search terms such as "free webcams", [redacted] listings were very low or absent from search results entirely.

Plaintiff inquired with [redacted], and learned that on December 28th, 2012, Defendant had apparently altered an important file (called "robot.txt") on [redacted] servers making the site unable to be crawled by search engines. By blocking search engine crawling, [redacted] listings either disappeared from search engine results or were compromised.

Plaintiff immediately had [redacted] modify the robot.txt file so that search engines could once again access [redacted]. However as of March 26, 2013, [redacted] search engine results still have not recovered to its former state. Its rankings are also down having a PageRank of 2 when it had been 3 (the higher the PageRank, the more traffic is received).

B) Slow typing and missing characters in chat rooms

Since December 19, 2012 viewers of [redacted] have been unable to type messages inside chat rooms properly. When users try to type messages in chat rooms, the typing reaction time is slower than normal. It lags behind the user's typing speed whereas normally typing response time is instant. Additionally, characters that users have typed on their keyboard often go missing from what is displayed in the chatroom. A user may type "that's great" pushing all the right keys on their keyboard, but the message produced in the chat room screen may be "hats gret". As of March 26, 2013, the problem remains unresolved.

C) Paid subscribers without access

Out of approximately 850 paid subscribers, less than 560 have access to their paid services. The problem extends to rebilling members as well as brand new members who join and do not have access they just paid for seconds earlier. This has resulted in user frustration, anger, cancellations, and Plaintiff's time dealing with customer service arising from the problem. As of March 26, 2013, the problem remains unresolved.

D) Security hole in chat room

A security hole was brought to the attention of Plaintiff by a helpful [redacted] viewer. The security hole allows users to go into chat rooms and "spoof" other users including the broadcaster. Users can assume the identity of other users including broadcasters allowing them to use moderator privileges such as banning users from other user's chat rooms. This security problem was resolved by new development company [redacted] on February 18, 2013.

E) Mail sending error

Many users were suddenly unable to register an account on [redacted] and unable to use the 'forgot password' utility if they already had a registered account. Additionally, Plaintiff could no longer reply to support inquiries from the administration support section of [redacted]. Plaintiff's replies to inquiries were not being received by users who submitted the inquiries. Thousands of viewers could not register an account on the site and answers to dozens of support emails (such as gold members lacking gold access) never made it into users inboxes. The problem remains unresolved as of March 10, 2013.

Plaintiff also could no longer delete internal emails that were responded to or archive them.

F) Banned words no longer censored

Words that Plaintiff had banned/censored on [redacted], were no longer censored. Therefore censored text that users had spammed (including other websites, hate speech, etc) on [redacted] pages were now visible. This problem remains as of March 26, 2013.

G) Banned users posts visible on Walls

Users banned from [redacted] used to have their posting histories automatically deleted. Those posting histories now remained on [redacted] Walls for all to see. This problem remains as of March 26, 2013.

Problems specific to the uploaded 'tipping feature' include:

H) Tipping panel that is not viewable by default

The only webcam site that hides its tipping panel (the section that shows you where to send tokens to performers) by default is [redacted]. This is clearly not the way it is supposed to work. Issue fixed by [redacted] on February 20, 2013.

I) Tipping panel that has no sound on it by default

The only webcam site that has sound turned off by default on its tipping panel is [redacted]. Sounds are produced when viewers send tips to performers or when performers reach their tip goal (the total amount of tokens they've requested from viewers). Sound is an enticing feature that makes the transaction more exciting and also alerts all parties to the activity in cases where some may not be viewing the chat room. This problem remains as of March 26, 2013.

J) Missing Payment Form required for broadcasters to receive payments

In order to pay commissions to [redacted] performers, Plaintiff requires payment details from performers (payee name, method of payment such as check, wire transfer, and so on). The payment form needed for performers to complete did not get developed by Defendant. On February 18, 2013, [redacted] created and launched the payment form, although there is no corresponding backend for it yet as of March 26, 2013.

K) Inability to open some broadcaster's signed agreements

Performers using the tipping feature must fill an agreement that legally protects themselves and Plaintiff. Some of these contracts submitted by performers could not be opened by Plaintiff. When attempting to open some contracts, the page simply would not load. The issue remains unresolved as of March 26, 2013.

L) Inability for some users to register tipping accounts due to internal server error

Some broadcasters can't register to use the tipping feature because the registration process gives them an "internal server error" message. The entire launch of the tipping feature is inconsequential to these users because they cannot take advantage of it. This problem remains as of March 26, 2013.

M) No Support. Entire weekend of downtime (60+ Hours)

On the afternoon of Friday 22nd February 2013, [redacted] crashed and could not be brought back online by [redacted] nor Plaintiff's new development team, [redacted], who were still getting acquainted with Defendant's defective code. Realizing that Defendant would be sleeping during this time, Plaintiff did not contact Defendant and instead waited until the morning of Saturday 23rd February (approx 6am EST) at which time Defendant would likely be awake. When [redacted] called Defendant via Skype, Defendant's Skype changed to "offline" status (however had "available" status on ICQ that was not contacted by [redacted]), suggesting that Defendant was unconcerned or uninterested in providing assistance to Plaintiff's team in a critical moment in time. [redacted] struggled to find a solution for the remainder of the weekend. [redacted] would remain offline for approximately 60 hours and was finally back online at approximately 11am EST on Monday 25th February 2013, without help from Defendant.

[redacted] still struggles to upload fixes for site problems left by Defendant due to as yet unknown conflicts in the code. This has taken up resources and has been a disaster for customer satisfaction and Plaintiff's business.

PLAINTIFF'S HISTORY

For the purpose of context, it is important to note that Plaintiff's online businesses have been his sole source of income since 1999. Plaintiff has operated a variety of websites including picture and video posting sites, a dating site, a DVD download membership site, and the current webcam site.

Additionally, Plaintiff has operated an affiliate program for one of his previous sites that successfully paid out hundreds of thousands of dollars in commissions to affiliates. Plaintiff is also an affiliate of websites operated by others.

Plaintiff has had his online businesses hosted by at approximately 7 different web hosting companies, and has worked with various designers, programmers, billing processing companies, and development companies.

PLAINTIFF'S DAMAGES

Plaintiff's damages include the financial losses resulting from poor site development performed by Defendant, punitive damages for Defendants illegal use of Plaintiff's intellectual property, punitive damages for Defendants non-disclosure of its legal inability to develop [redacted] thereby entering into a contract in bad faith and requiring costly transition of development teams at a vulnerable time, and compensatory damages for the consequences of and costs associated with fixing legacy problems left by Defendant for Plaintiff to resolve.

1. Loss of traffic due to site crashes, bugs, and slow speeds

A) To calculate financial damage we can use traffic as a reliable metric. First we must establish the value of traffic in the marketplace. Throughout the month of February 2013, Plaintiff purchased traffic from a variety of sources including Exoclick.com, one of the leading sources of industry traffic.

It cost Plaintiff $15,413 to draw 131,705 new visitors' eyes to the [redacted] site. This works out to a cost of approximately $0.117 per visitor. Therefore purchasing 100,000 visitors would cost approximately $11,700.

Traffic to [redacted] has dropped more than 50% since its peak in 2011. Between October 2012 and December 2012 alone, traffic dropped by 30% - 40% as noted by the largest 3rd party sponsor purchasing advertising on [redacted]. In October the number of unique visitors to [redacted] totalled 3,244,216 and that number plunged to 2,118,735 in December. The total traffic lost within a period of three months is 1,125,481 visitors which has a market value of $131,681 per month. If we compared traffic at its height to present day figures, the value of traffic that's been lost is even greater.

If the current traffic level were to stabilize (although it is actually eroding further each month), the value of lost traffic on [redacted] for the year 2013 would be approximately $1,580,172. Conversely, continuing current traffic campaigns to help stave off seemingly immediate site death will cost approximately $300,000 per year minimum.

B) The above calculations take into account the erosion of [redacted] traffic due to constant service interruptions, site feature and design stagnation, and a wide variety of newer better options for viewers (competitor sites). Missing from those calculations is traffic that [redacted] never obtained due to performance issues.

It's been noted many times that in addition to chronic crashes, [redacted] has been slow to load for most of its history. In fact, [redacted] and broadcasts on [redacted], and important features on [redacted] (such as the tipping feature) remain slower than on any competitor site to this day. According to site optimization firm Strangeloopnetworks:

- 57% of users will abandon a site after waiting 3 seconds for it to load

- 80% of those will never return

- 50% of them will tell others about their negative experience

- 40% of them will visit a competitor

Furthermore, users who have fast connections to a site view many more pages of the site while sites that load slowly for users cause frustration and anger.

It's anybody's guess exactly how much traffic [redacted] has lost resulting from slow loading, however it is likely substantial, ranging in the millions.

C) Precipitous traffic statistics have a two-fold negative impact on revenue. First, it ensures that fewer users are available to become paid subscribers to [redacted]'s premium offerings (i.e. gold memberships). Secondly, less traffic results in less sponsorship revenue.

Within the past three months, [redacted] has seen a significant drop in sponsorship revenue, all due to decreasing traffic levels. One sponsor paying $10,000 monthly reduced spending to $8000 in December after observing a 30% decline in traffic, followed by another reduction to $7000 for the months of January and February 2013. The sponsor did not renew their sponsorship in March 2013.

Likewise, another sponsor paying $3500 per month dropped their sponsorship in February 2013. Between these two sponsorships, Plaintiff stands lose $162,000 in revenue throughout the 2013 calendar year.

D) An additional method for approximating Plaintiff damages using traffic as the key metric, that may also help to determine the impact of factors noted in section B, is to perform basic comparative analysis between [redacted] and competitor sites. Over the past two years in which [redacted] continued to suffer chronic problems, and stagnated, traffic levels began falling. During the same period, all major competitor sites experienced tremendous growth.

Averaging growth observed on competitor sites, we can make confident projections about [redacted] had it functioned normally from the beginning, like its competitors did. [redacted] would have enjoyed at least a 10 fold growth spurt. Rather than averaging less than 2000 viewers at any given moment, it would very easily have attained 20,000 viewers, which is a conservative estimate.

Conservative calculations based on a projection of [redacted] ten times its current size, would look like this:

- A sponsor that paid $10,000 monthly would be paying $100,000 monthly

- A sponsor that paid $3500 monthly would be paying $35,000 monthly

- Paid subscriptions may not rise in a linear fashion. Realistically we could expect 5 times as many gold users totalling 4250 users paying $19.95 monthly

Total annual revenue would be approximately ($100,000 x 12) + ($35,000 x 12) + (4250 x $19.95 x 12) = $1,705,787.50

2. Loss of revenue as a consequence of slow development

Constant bug fixing and inefficient non-expert developers slowed progress on [redacted] development terribly. For example, the [redacted] blog took 4 months to develop when it should have taken less than a week, and the tipping feature required over 12 months because the first 5 months of 2012 had to focus on fixing legacy bugs. Had development followed a normal course, more features would exist today, and some of them would have had a direct impact on revenue.

Some of the features that could not be developed nor implemented due to slow development include:

A) Cascading billing

The addition of secondary billing processors to accept payments that may have been rejected by [redacted]'s primary billing processor would have increased revenue by as much as 20%.

Total gross revenue for [redacted] as of March 2, 2013 is $576,297. If we use a conservative estimate of a 10% increase in revenue using a secondary billing processor, an additional $57,630 in revenue would have been generated.

B) Content Delivery Network (CDN)

Plaintiff did not have the opportunity to investigate using a CDN which is a "large distributed system of servers in multiple data centers" whose purpose is to "serve content to end-users with high availability and high performance."  The [redacted] site did not perform properly on a single network with enough consistency needed to generate capital required to explore a CDN. It is not easy to ascertain a dollar amount loss for not having a CDN in place, however it is one of many things that would have increased viewership and therefore revenue.

C) Mobile-friendly version of [redacted]

Currently [redacted] utilizes flash technology for broadcasting webcams, however mobile iOS products distributed by Apple are incompatible with flash. If a mobile version of [redacted] were using html5 technology, viewers using mobile iOS products would be able to view [redacted] broadcasts. The mobile market is booming and Adobe has ended its support for flash on all mobile technologies.

D) Webcam software business

Turnkey business software helps entrepreneurs focus on their business. Plaintiff had entertained the idea of selling versions of the [redacted] source code to individuals and companies interested in launching their own webcam sites instantly. Plaintiff believes webcam software based off the [redacted] model could be leased or  sell for as much as $50,000 per site for full ownership rights. However, Plaintiff's own site wouldn't work properly so leasing or selling versions of it was not an ethical option.

E) Affiliate program

A full-fledged affiliate program with a [redacted] ten times its current popularity may have earned $1.5 million in revenue within the past five months, considering that a competitor site just over 1.5 years old was able to pay out $6 million in affiliate commissions.

F) More competitive features

There are many other improvements that should have been made to [redacted] that time constraints did not allow for. Features that would have been developed if time permitted include the ability for broadcasters to record and sell their own video broadcasts, paid private and group chat, a tipping button for broadcasters to receive tips even when they're not broadcasting, 'follow' links that users can click to be notified via email and SMS when the broadcaster's they're following are live, and so on.

3) Damaged reputation, loyalty, branding

[redacted] viewer loyalty has been tested throughout the years. When [redacted] launched, it was one of only two sites of its kind online. The novelty of [redacted] as the 'new kid on the block' naturally ingratiated itself to viewers seeking an alternative to the competition.

Viewers endured years of critical failures, slow speeds, and a lack of enticing features - much like Plaintiff - in the hope that the site would eventually hit its stride. All the while, Plaintiff signalled warnings that a day would come when [redacted] would have to face new competitors, urging Defendant to fix [redacted] as soon as possible. Just as Plaintiff had anticipated changes in online social networking and the growth of the untapped webcam niche, Plaintiff also understood that other keen entrepreneurs would come to the same realization and soon throw themselves into market with tremendous vigour. Defendants anti-business attitude did not allow for heeding the warnings or recognizing their significance.

[redacted] obtained a satisfactory level of stability in mid 2012, but it was too little too late. Unable to gain traction in the previous years followed by at least a year and a half of no new features, [redacted] was clearly on the decline. With new competitor sites emerging, viewers had a greater variety of options and all but the most loyal have bailed on [redacted]. The positive spirit that viewers and Plaintiff once held about [redacted] and its potential in its early years has been replaced with extreme cynicism, and an exodus to other sites. Today, [redacted] languishes on the internet sidelines as a dying boutique site.

4) Costs to fix existing problems

Plaintiff must bear three costs with respect to his newly hired development company.

A) Cost of fixing broken features of the current site

Defendant left [redacted] in poor condition for Plaintiff's new development team to fix. The cost to fix bugs created by Defendant on December 19, 2012 is currently $4000 per month and as of March 2, 2013 only half of the bugs have been fixed. Perhaps it will require $12,000 or more to fix the problems, and more valuable time.

B) Cost of re-coding [redacted] into .NET framework

[redacted] is coded in JAVA which is a poor choice for a webcam site. The cost to re-code [redacted] to use a .NET framework is $8,000 per month. [redacted] estimates it will take three months in total, which would mean a cost of $24,000, assuming the estimate is correct. The .NET framework will increase performance, increase speed of future development, increase uptime during maintenance and upgrades, decrease development costs (JAVA is more expensive), and allow developers to locate and fix bugs quicker.

C) Cost and time for coding features that should already exist

An affiliate program, cascading billing, and iOS compatibility are among some of the features that will require investing money and perhaps more importantly at this point, time. These are features that under normal circumstances, Plaintiff would have already had developed and operating for quite awhile.

5) Lost productivity, mental and physical health

Plaintiff has suffered intense physical stress since [redacted] launched. Beyond monitoring the site for crashes and malfunctions and assisting in troubleshooting for chronic issues, Plaintiff has had to communicate with Defendant on their terms and time schedules. Plaintiff is located in North America (EST) while Defendant is located in Ukraine. The different time zone has meant Plaintiff waking for 4:00am EST (the start of Defendant's work day) for years at a time in order to correspond with Defendant in real-time often concerning pressing issues unfolding on the same morning, or the previous day. Those familiar with shift work may sympathize with Plaintiff's sleeping schedule and its health consequences.

Plaintiff's mental health has also taken a hit. Dealing with verbal abuse from unhappy viewers and customers, while simultaneously watching helplessly as [redacted] falls behind current and new competitor sites has been humiliating.

It's important to note that Plaintiff operates other businesses and the time consuming process of managing [redacted] (due to development mismanagement) has taken time away from Plaintiff's other ventures, costing Plaintiff more money. Lastly, the return on Plaintiff's investment has been so low that he has been unable to hire assistance necessary to alleviate some of the load needed to efficiently operate [redacted].

Insomnia, untimely customer support, chronic sinus colds, headaches, and a prescription for Cialis are some of the tangible results of Plaintiff's damaged mental and physical health.

6) Punitive damages

Defendant exposed Plaintiff's entire business to serious yet avoidable risks by agreeing to develop Plaintiff's site when it was not legally viable to do so in Ukraine. Defendant also benefited from Plaintiff's intellectual property without Plaintiff's consent.

Plaintiff recognizes the importance of protecting his business from acts of infringement, and filed for a trademark on 12/11/2011 which was successfully registered on July 31, 2012 (serial number 85492429).

Plaintiff's complaint against Defendant underscores the need to enforce legal agreements. The minimum requirement for parties engaged in transactions on the Elance platform is respect for the law. There is a reasonable expectation that developers will abide by the laws in their home country to minimize risks to themselves and their clients' businesses.  When developers demonstrate egregious unprofessional conduct, it breeds client mistrust. If parties to binding agreements are allowed to play by their own rules without regard for the law, recklessness prevails, and businesses are destroyed.

Defendants actions have not only jeopardized Plaintiff's business; they have given Elance and Arbitrators the opportunity to set a precedent for breaching obligations to client and the law.

CONCLUSION

[redacted] was a once in a lifetime opportunity for Plaintiff. It had all the hallmarks for destined success - it was the right idea at the right time. Plaintiff reasonably but incorrectly thought that when paying for development from Defendant, that the product he paid for would be delivered. However, Defendant provided slow, bug-addled, non-expert development lacking adequate support. Thus [redacted] could not gain traction and lost out to competing sites that had the benefit of competent developers to create rich functioning bug-free sites.

Moreover, Defendant's actions throughout the course of development demonstrated a brazen lack of respect for the rule of law, for Plaintiff's intellectual property, and for Plaintiff's business goals. The consequences have cost Plaintiff millions of dollars in revenue, valuable time, health, and irreparably damaged Plaintiff's business and livelihood.

PRAYER FOR RELIEF

WHEREFORE, Plaintiff demands:

A.	A temporary restraining order and preliminary injunction, restraining Defendants, each of them, their agents and servants from infringing Plaintiff's Registered Mark.

B.	A temporary restraining order and preliminary injunction, restraining Defendants, each of them, their agents and servants from destroying or secreting any documents, evidence, equipment, products or any other item relating to Plaintiff's complaint.

C.	A temporary restraining order and preliminary injunction, restraining Defendants, each of them, their agents and servants from selling, distributing, copying, or profiting from Plaintiff's intellectual property.

D.	A temporary restraining order and preliminary injunction, restraining Defendants, each of them, their agents and servants from engaging any acts of unfair trade practices and acts of unfair competition, relating to Plaintiff's intellectual property.

E.	Damages in the amount of all gains, profits, and advantages derived by Defendants by their copyright and trademark infringement and negligence in handling Plaintiff's website and all of each Plaintiff's lost revenue arising therefrom, equalling $6 million.

F.	For any further relief consistent with proof and that the Arbitrator(s) deems just and proper.

Dated: March 26, 2013			Respectfully Submitted,

By: [REDACTED]